REALX WORLD PLATFORM

User Acceptance Testing (UAT) Document

Phase 1 — Listings MVP & Admin Dashboard

Project: RealX World — Nigerian Real Estate Marketplace Version: 1.0 ¦ Phase 1 UAT Date: April 2026 Prepared by: Femi (Lead Developer)

| PASS | FAIL | PARTIAL | SKIP | BLOCKED | N/A |
| --- | --- | --- | --- | --- | --- |
| Feature works correctly | Feature does not work | Partially working | Not tested | Cannot test — dependency missing | Not applicable |

Write PASS / FAIL / PARTIAL / SKIP / BLOCKED / N/A in the Result column for each test case.

# How to Use This Document

This document is used to formally verify that the RealXworld platform behaves correctly before it is signed off and deployed to production. Both the developer and the client should participate in testing.

| 1 | Set up two test accounts before starting: one as a BUYER and one as a SELLER. Use real-looking Nigerian names and phone numbers. |
| --- | --- |
| 2 | Work through each section in order. Do not skip sections as later tests depend on earlier ones. |
| 3 | Write PASS, FAIL, or PARTIAL in the Result column for each test case. |
| 4 | For any FAIL or PARTIAL: write a brief note in the Notes column describing what went wrong. |
| 5 | A test is PASS only when the Expected Result matches exactly what happened in the browser. |
| 6 | Test on both desktop (laptop/PC) and mobile (phone browser) where indicated. |
| 7 | Do not test with the developer present for client-facing tests — the client should test independently. |

## Test Environment

| Platform URL | http://localhost:3000 (local) or development URL |
| --- | --- |
| Test Browser | Google Chrome (latest version) |
| Test Devices | Desktop/laptop AND mobile phone |
| Test Accounts | Create fresh accounts for each test session |
| Admin Account | Must be created directly in database or by developer before testing |

# Section 1: Public Pages (No Login Required)

These tests verify that visitors can browse the platform without creating an account.

1.1 Landing / Home Page

| Test ID | Test Scenario | Steps to Execute | Expected Result | Result | Notes |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Home page loads correctly | 1. Open browser 2. Navigate to the platform URL 3. Observe the page | Hero section visible with headline, search bar, Browse Listings and List Your Property buttons. Stats strip shows. How It Works section visible. |  |  |
| TC-002 | Search bar on home page works | 1. On home page 2. Type a search term in the search bar 3. Click Search button | Redirected to /listings page with search term applied in the filter |  |  |
| TC-003 | Browse Listings button works | 1. On home page 2. Click Browse Listings button | Navigated to /listings page |  |  |
| TC-004 | List Your Property button works | 1. On home page (not logged in) 2. Click List Your Property button | Navigated to /register page |  |  |
| TC-005 | Home page renders on mobile | 1. Open platform URL on mobile phone 2. Scroll through the page | All sections visible, text readable, buttons tappable, no horizontal scroll |  |  |

1.2 Listings Browse Page

| Test ID | Test Scenario | Steps to Execute | Expected Result | Result | Notes |
| --- | --- | --- | --- | --- | --- |
| TC-006 | Listings page loads | 1. Navigate to /listings | Page loads with search bar, filter dropdowns (All Types, All Categories, All States, Any Price), and listing grid or empty state |  |  |
| TC-007 | Filter dropdowns show options | 1. On /listings page 2. Click the Type dropdown 3. Click the Category dropdown 4. Click the State dropdown 5. Click the Price dropdown | Each dropdown shows correct options: Types (For Sale, For Rent), Categories (Residential, Commercial, Land), all 36 Nigerian states + FCT, Price ranges in Naira |  |  |
| TC-008 | Search filters update URL | 1. On /listings 2. Select For Sale in Type filter 3. Observe the browser URL bar | URL updates to include filter parameters (e.g. ?type=SALE). Filters survive page refresh. |  |  |
| TC-009 | Empty state shows when no listings | 1. Search for something unlikely to exist 2. e.g. type unusual term in search | Empty state message shown — not a blank page or error |  |  |
| TC-010 | Listings page mobile layout | 1. Open /listings on mobile phone | Single column listing grid, search bar visible, filters accessible |  |  |

1.3 Listing Detail Page

| Test ID | Test Scenario | Steps to Execute | Expected Result | Result | Notes |
| --- | --- | --- | --- | --- | --- |
| TC-011 | Listing detail page loads | 1. Click any listing card from /listings 2. Observe detail page | Full listing shown with title, price in Naira format (e.g. NGN 15,000,000.00), location, description, type and category badges |  |  |
| TC-012 | Image gallery works | 1. On listing detail page with multiple images 2. Click each thumbnail image | Main image updates to show clicked thumbnail. Gallery is interactive. |  |  |
| TC-013 | Report button visible | 1. On listing detail page (not logged in) 2. Look for Report button | Report button visible in action panel |  |  |
| TC-014 | Invalid listing URL shows not found | 1. Navigate to /listings/invalid-id-that-doesnt-exist | Not found message shown with Back to Listings button — not a crash or blank page |  |  |

# Section 2: User Registration & Login

These tests verify that users can create accounts and log in correctly.

2.1 User Registration

| Test ID | Test Scenario | Steps to Execute | Expected Result | Result | Notes |
| --- | --- | --- | --- | --- | --- |
| TC-015 | Register page loads | 1. Navigate to /register | Registration form visible with: Full Name, Email, Phone Number, Password, Confirm Password, I am a... dropdown |  |  |
| TC-016 | Register as Buyer successfully | 1. Navigate to /register 2. Enter full name: Test Buyer 3. Enter email: buyer@test.com 4. Enter Nigerian phone: 08012345678 5. Enter password: TestPass123 6. Confirm password: TestPass123 7. Select: Property Buyer 8. Click Create Account | Success toast shown. Redirected to /login page. |  |  |
| TC-017 | Register as Seller successfully | 1. Navigate to /register 2. Enter valid details 3. Select: Property Seller 4. Click Create Account | Success toast shown. Redirected to /login. |  |  |
| TC-018 | Duplicate email rejected | 1. Attempt to register with an email already used (e.g. buyer@test.com from TC-016) 2. Click Create Account | Error alert shown: Email already registered. Form not submitted. |  |  |
| TC-019 | Invalid email rejected | 1. Enter notanemail in email field 2. Click Create Account | Inline validation error shown below email field. Form not submitted to server. |  |  |
| TC-020 | Short password rejected | 1. Enter password: 123 (less than 8 characters) 2. Click Create Account | Error: Password must be at least 8 characters |  |  |
| TC-021 | Mismatched passwords rejected | 1. Enter password: TestPass123 2. Enter confirm password: DifferentPass 3. Click Create Account | Error: Passwords do not match |  |  |
| TC-022 | Invalid Nigerian phone rejected | 1. Enter phone: 12345 (not Nigerian format) 2. Click Create Account | Error shown: Enter a valid Nigerian phone number |  |  |

2.2 User Login

| Test ID | Test Scenario | Steps to Execute | Expected Result | Result | Notes |
| --- | --- | --- | --- | --- | --- |
| TC-023 | Login page loads | 1. Navigate to /login | Login form visible with Email and Password fields and Sign In button |  |  |
| TC-024 | Buyer login and redirect | 1. Navigate to /login 2. Enter buyer@test.com and correct password 3. Click Sign In | Login succeeds. Redirected to /dashboard (buyer home) |  |  |
| TC-025 | Seller login and redirect | 1. Login with seller account 2. Click Sign In | Login succeeds. Redirected to /dashboard/listings |  |  |
| TC-026 | Admin login and redirect | 1. Login with admin account 2. Click Sign In | Login succeeds. Redirected to /admin/dashboard |  |  |
| TC-027 | Wrong password rejected | 1. Enter correct email 2. Enter wrong password 3. Click Sign In | Error alert: Invalid email or password. User stays on login page. |  |  |
| TC-028 | Non-existent email rejected | 1. Enter email that has no account 2. Click Sign In | Error alert: Invalid email or password |  |  |

# Section 3: Buyer Dashboard

Log in as a BUYER account before running these tests.

3.1 Dashboard Home

| Test ID | Test Scenario | Steps to Execute | Expected Result | Result | Notes |
| --- | --- | --- | --- | --- | --- |
| TC-029 | Dashboard home loads for buyer | 1. Log in as buyer 2. Navigate to /dashboard | Welcome banner with buyer name and BUYER role badge. Quick action cards: Browse Listings and Saved Listings visible. No Add Listing card shown. |  |  |
| TC-030 | Sidebar shows correct links for buyer | 1. Log in as buyer 2. Look at sidebar navigation | Sidebar shows: Dashboard, Profile, Saved Listings, Settings. Does NOT show My Listings or Add Listing. |  |  |

3.2 Saved Listings

| Test ID | Test Scenario | Steps to Execute | Expected Result | Result | Notes |
| --- | --- | --- | --- | --- | --- |
| TC-031 | Saved listings page loads | 1. Log in as buyer 2. Navigate to /dashboard/saved | Page loads. If no saved listings: empty state message with Browse Listings button shown. |  |  |
| TC-032 | Bookmark a listing | 1. Log in as buyer 2. Navigate to /listings 3. Click bookmark icon on any listing card 4. Observe icon change | Bookmark icon changes immediately (optimistic update). Listing appears in /dashboard/saved |  |  |
| TC-033 | Unbookmark a listing | 1. Log in as buyer 2. Click bookmark icon on an already-saved listing | Bookmark icon reverts to outline. Listing removed from /dashboard/saved |  |  |

3.3 Profile Management

| Test ID | Test Scenario | Steps to Execute | Expected Result | Result | Notes |
| --- | --- | --- | --- | --- | --- |
| TC-034 | Profile page loads with correct data | 1. Log in as buyer 2. Navigate to /dashboard/profile | My Info tab shows current name and phone pre-filled. Email, Role, Member since shown as read-only. |  |  |
| TC-035 | Update name and phone | 1. On profile page 2. Change name to a new value 3. Change phone number 4. Click Save Changes | Success toast shown. Changes saved. |  |  |
| TC-036 | Change password successfully | 1. Click Security tab on profile page 2. Enter current password 3. Enter new password (min 8 chars) 4. Confirm new password 5. Click Change Password | Success toast shown. All password fields cleared. |  |  |
| TC-037 | Wrong current password rejected | 1. On Security tab 2. Enter wrong current password 3. Enter any new password 4. Click Change Password | Error alert: Current password is incorrect |  |  |

# Section 4: Seller Dashboard & Listings

Log in as a SELLER account before running these tests.

4.1 Create Listing

| Test ID | Test Scenario | Steps to Execute | Expected Result | Result | Notes |
| --- | --- | --- | --- | --- | --- |
| TC-038 | Create listing form loads | 1. Log in as seller 2. Navigate to /dashboard/listings/new | Form with three sections: Basic Info, Location, Images. All fields visible. |  |  |
| TC-039 | Create listing successfully | 1. Fill in Title (min 10 characters) 2. Fill in Description (min 50 characters) 3. Enter Price (e.g. 15000000) 4. Select Type: For Sale 5. Select Category: Residential 6. Select State: Lagos 7. Enter City: Lekki 8. Enter Address 9. Upload at least 1 image 10. Click Submit Listing | Success toast: Listing submitted for review. Redirected to /dashboard/listings. New listing appears with PENDING status. |  |  |
| TC-040 | Submit without image rejected | 1. Fill in all fields 2. Do not upload any image 3. Click Submit Listing | Validation error: At least 1 image required. Form not submitted. |  |  |
| TC-041 | Short title rejected | 1. Enter title shorter than 10 characters 2. Click Submit | Validation error shown below title field |  |  |
| TC-042 | Image upload works | 1. On create listing form 2. Click the image upload area 3. Select an image file from device 4. Observe upload progress | Image uploads and thumbnail preview shown. Upload progress/spinner visible during upload. |  |  |

4.2 My Listings

| Test ID | Test Scenario | Steps to Execute | Expected Result | Result | Notes |
| --- | --- | --- | --- | --- | --- |
| TC-043 | My listings page loads | 1. Log in as seller 2. Navigate to /dashboard/listings | Table of listings shown with columns: Title, Status, Price, Date, Actions |  |  |
| TC-044 | Status tabs filter correctly | 1. On /dashboard/listings 2. Click Pending tab 3. Click Published tab 4. Click Rejected tab | Each tab shows only listings with that status. URL updates with status filter. |  |  |
| TC-045 | Empty state for seller with no listings | 1. Log in as new seller with no listings 2. Navigate to /dashboard/listings | Empty state: You haven't listed any properties yet. Add Listing button shown. |  |  |

# Section 5: Admin Dashboard

Log in as an ADMIN account before running these tests.

5.1 Admin Overview

| Test ID | Test Scenario | Steps to Execute | Expected Result | Result | Notes |
| --- | --- | --- | --- | --- | --- |
| TC-046 | Admin dashboard loads | 1. Log in as admin 2. Navigate to /admin/dashboard | Stat cards shown: Total Users, Pending Listings, Published Listings, Open Reports. Recent activity list visible. |  |  |
| TC-047 | Admin sidebar shows correct links | 1. Log in as admin 2. Look at sidebar | Sidebar shows: Overview, Listings, Users, Reports, Audit Log, Exports |  |  |
| TC-048 | Non-admin cannot access admin routes | 1. Log in as buyer 2. Navigate to /admin/dashboard directly | Redirected to /login or access denied — cannot view admin pages |  |  |

5.2 Listing Moderation

| Test ID | Test Scenario | Steps to Execute | Expected Result | Result | Notes |
| --- | --- | --- | --- | --- | --- |
| TC-049 | Moderation queue loads | 1. Log in as admin 2. Navigate to /admin/listings | Table of listings shown with status filter tabs. Pending listings visible with Approve and Reject actions. |  |  |
| TC-050 | Approve a listing | 1. On /admin/listings 2. Find a PENDING listing 3. Click Actions dropdown 4. Click Quick Approve 5. Confirm action | Success toast shown. Listing status changes to APPROVED. |  |  |
| TC-051 | Reject a listing with reason | 1. On /admin/listings 2. Find a PENDING listing 3. Click Actions dropdown 4. Click Quick Reject 5. Enter rejection reason 6. Confirm rejection | Success toast shown. Listing status changes to REJECTED. Reason recorded. |  |  |
| TC-052 | Listing review page loads | 1. On /admin/listings 2. Click Review on any listing | Full listing detail shown for admin review with image gallery, all fields, and Approve/Reject buttons in sidebar. |  |  |
| TC-053 | Status filters work in moderation queue | 1. On /admin/listings 2. Click Pending tab 3. Click Approved tab 4. Click Rejected tab 5. Click All tab | Each tab shows correct listings. URL updates with filter. |  |  |

5.3 User Management

| Test ID | Test Scenario | Steps to Execute | Expected Result | Result | Notes |
| --- | --- | --- | --- | --- | --- |
| TC-054 | User management page loads | 1. Log in as admin 2. Navigate to /admin/users | Table of all users with: Name, Email, Role badge, Status, Joined date, Actions |  |  |
| TC-055 | Search users by name or email | 1. On /admin/users 2. Type name in search box 3. Wait for results | Table filters to show matching users. Search debounced (slight delay before filtering). |  |  |
| TC-056 | Filter users by role | 1. On /admin/users 2. Select Buyer from role filter | Only BUYER users shown in table |  |  |
| TC-057 | Suspend a user | 1. On /admin/users 2. Click Actions on a user 3. Click Suspend 4. Confirm suspension | Confirmation dialog shown before action. Success toast after. User status shows Suspended. |  |  |
| TC-058 | Change user role | 1. On /admin/users 2. Click Actions on a user 3. Click Change Role 4. Select new role 5. Confirm | Confirmation dialog shown. Success toast. Role badge updates. |  |  |

5.4 Reports & Audit

| Test ID | Test Scenario | Steps to Execute | Expected Result | Result | Notes |
| --- | --- | --- | --- | --- | --- |
| TC-059 | Reports queue loads | 1. Log in as admin 2. Navigate to /admin/reports | Table of pending reports with: Listing title, Reporter email, Reason, Date, Actions |  |  |
| TC-060 | Mark report as reviewed | 1. On /admin/reports 2. Click Mark Reviewed on a report 3. Confirm in dialog | Confirmation dialog shown. Success toast. Report removed from pending queue. |  |  |
| TC-061 | Audit log loads | 1. Log in as admin 2. Navigate to /admin/audit | Paginated table of actions: Timestamp, User, Action, Entity |  |  |
| TC-062 | Audit log meta detail view | 1. On /admin/audit 2. Find a log entry with meta data 3. Click View button | Dialog opens showing formatted JSON data — not [object Object] |  |  |

5.5 Data Exports

| Test ID | Test Scenario | Steps to Execute | Expected Result | Result | Notes |
| --- | --- | --- | --- | --- | --- |
| TC-063 | Export panel loads | 1. Log in as admin 2. Navigate to /admin/exports | Export type selector and Request Export button visible. Export history table shown. |  |  |
| TC-064 | Request a CSV export | 1. On /admin/exports 2. Select Listings CSV from dropdown 3. Click Request Export | Toast: Export queued. Export appears in history table with PENDING status. |  |  |
| TC-065 | Export status updates | 1. After requesting export 2. Wait 30-60 seconds 3. Observe export history table | Status changes from PENDING to PROCESSING to DONE. Download link appears when DONE. |  |  |

# Section 6: Security & Edge Cases

These tests verify the platform handles incorrect and malicious inputs safely.

6.1 Authentication Security

| Test ID | Test Scenario | Steps to Execute | Expected Result | Result | Notes |
| --- | --- | --- | --- | --- | --- |
| TC-066 | Cannot access dashboard without login | 1. Open browser (not logged in) 2. Navigate to /dashboard | Redirected to /login |  |  |
| TC-067 | Cannot access admin without admin role | 1. Log in as buyer or seller 2. Navigate to /admin/dashboard | Redirected to /login or access denied page |  |  |
| TC-068 | Session persists after page refresh | 1. Log in 2. Refresh the browser page 3. Observe if still logged in | Still logged in after refresh — session maintained |  |  |
| TC-069 | Logout works correctly | 1. Log in 2. Click avatar in navbar 3. Click Sign Out | Logged out and redirected to /login or home page |  |  |

6.2 Input Validation

| Test ID | Test Scenario | Steps to Execute | Expected Result | Result | Notes |
| --- | --- | --- | --- | --- | --- |
| TC-070 | XSS attempt in listing title | 1. Log in as seller 2. Go to create listing 3. Enter <script>alert('xss')</script> as title 4. Submit form | Script tags treated as plain text — no popup/alert executes. Input rejected or safely escaped. |  |  |
| TC-071 | Very long input rejected | 1. Enter a title with more than 100 characters 2. Click Submit | Validation error: title too long |  |  |
| TC-072 | Negative price rejected | 1. Enter -50000 in price field 2. Click Submit | Validation error: price must be positive |  |  |

6.3 Health Check

| Test ID | Test Scenario | Steps to Execute | Expected Result | Result | Notes |
| --- | --- | --- | --- | --- | --- |
| TC-073 | Health check endpoint responds | 1. Navigate to /api/health | JSON response: { status: 'ok', db: 'ok', redis: 'ok', timestamp: '...' } |  |  |

# Section 7: Mobile & Responsive Design

Test all items below on a mobile phone (not desktop). Use the actual browser on a phone or Chrome DevTools mobile emulation.

7.1 Mobile Navigation

| Test ID | Test Scenario | Steps to Execute | Expected Result | Result | Notes |
| --- | --- | --- | --- | --- | --- |
| TC-074 | Navbar collapses to hamburger on mobile | 1. Open platform on mobile 2. Observe navbar | Hamburger menu icon visible. Nav links hidden by default. |  |  |
| TC-075 | Mobile menu opens and closes | 1. Tap hamburger icon 2. Observe menu 3. Tap again or tap X to close | Side drawer opens with all nav links. Closes correctly. |  |  |
| TC-076 | Dashboard sidebar on mobile | 1. Log in on mobile 2. Go to dashboard 3. Tap hamburger | Sidebar opens as full-width drawer on mobile |  |  |

7.2 Mobile Page Layouts

| Test ID | Test Scenario | Steps to Execute | Expected Result | Result | Notes |
| --- | --- | --- | --- | --- | --- |
| TC-077 | Listings grid is single column on mobile | 1. Open /listings on mobile | Listing cards shown in single column — not side by side |  |  |
| TC-078 | Admin tables scroll horizontally on mobile | 1. Log in as admin on mobile 2. Go to /admin/users | Table scrolls horizontally — does not overflow screen or cut off content |  |  |
| TC-079 | Forms usable on mobile | 1. Open /register on mobile 2. Tap each field and type | Keyboard appears, fields are large enough to tap, form is usable |  |  |
| TC-080 | Listing detail readable on mobile | 1. Open any listing detail on mobile | All content readable, images visible, action buttons accessible |  |  |

# UAT Sign-Off

Once all test cases have been executed, both parties should complete and sign this section.

| Category | Details | Count |
| --- | --- | --- |
| Total Test Cases | Total number of test cases in this document | 80 |
| PASS | Test cases that passed |  |
| FAIL | Test cases that failed |  |
| PARTIAL | Test cases partially working |  |
| BLOCKED / SKIP | Test cases not executed |  |
| Pass Rate | PASS / Total x 100 | % |

## Outstanding Issues

List any FAIL or PARTIAL test cases and describe the issue:

| Test ID | Issue Description | Steps to Reproduce | Priority |
| --- | --- | --- | --- |

## Sign-Off Signatures

| Developer | Client (Mr. Sunday) |
| --- | --- |
| Name: Femi Signature: ___________________ Date: ___________________ | Name: Mr. Sunday Signature: ___________________ Date: ___________________ |
| UAT Outcome (circle): PASS / FAIL / CONDITIONAL PASS | UAT Outcome (circle): PASS / FAIL / CONDITIONAL PASS |

RealX World Platform — Phase 1 UAT Document — Confidential